Iteration and Phase Documentation

The project will be broken down into four iterations. Each iteration will consist of three phases. All Team members will actively participate in each iteration; Key members will have more responsibilities for the respective phase.

Iterations:

Inception – The goal of this iteration is to establish a well-rounded and complete requirements overview. As stakeholders, all team members will be heavily involved in this iteration. The key team member will be the analyst. The key artifact to be constructed will be the SRS.

Elaboration – The goal of this iteration is to plan the software architecture. Key team members of this iteration will be the analyst, designer, implementer, and integrator. Key artifacts to be created are the SAS along with diagrams determined in the planning pass.

Construction – The goal of this iteration will be to use the SAS and any other artifacts from the Software Architecture phase to the code necessary for the project. Key members of this iteration will be the designer, implementer, integrator, and tester. Key artifacts will be the source code and header files determined in the planning phase.

Transition – The goal of this phase is to establish test cases, comprehensively test every aspect of the codebase, validate requirements, and create the user manual. Key members of this phase will be the tester, implementer, and integrator. Key artifacts will be TCS.

Phases:

Planning phase – This phase will primarily consist of team discussions. From these discussions, the project manager will work with key members to plan and allocate tasks.

Building phase – This phase will involve team members working down their tasks allocated in the planning phase to create documents, code, or other artifacts.

Quality control phase – This phase will be peer review of all artifacts created in the iteration. The objective of this phase is to ensure all tasks in the iteration have been completed and the project is ready to progress to the next iteration. If the iteration is deemed incomplete, phases will be restarted from the planning phase.